**Team Name**: We Can Do It

**Date of Submission:** 03/28/2021

**Meeting Date & Time:** March 28, 2021 @ 7:00PM

**Meeting Location:** Zoom

**Meeting Duration:** 58 minutes

|  |  |  |
| --- | --- | --- |
| **Team Members** | **X = Present** | **Notes** |
| Dhari Alenezi | X |  |
| Abdulrahman Alharbi | X |  |
| Elina Do | X |  |
| Andrew Nguyen | X |  |

**Progress:**

**Team accomplishments for the week:**

We individually did research on the project requirements pertaining to our respective roles and came together to make the mid-term presentation.

**Individual contributions:**

Dhari Alenezi: I started to design the software architectural pattern that we will use to develop the mobile phone application, and I decided to choose the MVVM which is Model–view–viewmodel.

Abdulrahman Alharbi: I am working on Adobe XD to make an interactive prototype for the application.

Elina Do: Learning how to prepare data with document databases in NoSQL to help link the pamphlets the WPD needs to give to the victims.

Andrew Nguyen: Searching for some UI/UX design that would be simple and easy to the eyes of officers and victims. Will draw out a draft of UI/UX for Abdulrahman to make with his software.

**Project Tracking:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Team Member** | **Assignment** | **Due Date** | **% Complete** |
| Dhari Alenezi | Start designing the software architectural pattern that we will use to develop the mobile phone application. | 4/10/2021 | 40% |
| Abdulrahman Alharbi | Making an interactive prototype for the application using Adobe XD | 04/20/2021 | 20% |
| Elina Do | Learning MongoDB | 4/10/2021 | 70% |
| Andrew Nguyen | Continue with my learning of Express and node to connect to the back-end with React.js | 3/28/2021 | 25% |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

**Plan:**

|  |  |
| --- | --- |
| **Assignment** | **Due Date** |
| Test the QR code on the Flutter technology | 03/13/2021 |
| Test the barcode scanner on the Flutter technology | 03/14/2021 |
| Getting to meet with the WPD to discuss the application requirement. | Schedule appointment |
| Database layout | 03/19/2021 |
| Show WPD a visual example of the application | Schedule appointment |
| Design the UI/UX by using Adobe XD | 03/25/2021 |
| Getting to meet with the WPD to make sure about the idea that we design | Schedule appointment |
| Getting the User input template from the WPD | 03/18/2021 |
| Convert the UI/UX design to an active prototype | 4/ 1 / 2021 |
|  |  |
|  |  |
|  |  |

**Issues:**

Include the schedule for the next meeting:

Meeting Date & Time: 04/04/2021 @ 4:00PM

Meeting Location: **Zoom**