**Team Name**: We Can Do It

**Date of Submission:** 04/04/2021

**Meeting Date & Time:** April 04, 2021 @ 4:00PM

**Meeting Location:** Zoom

**Meeting Duration:** 34 min

|  |  |  |
| --- | --- | --- |
| **Team Members** | **X = Present** | **Notes** |
| Dhari Alenezi | X |  |
| Abdulrahman Alharbi | X |  |
| Elina Do | X |  |
| Andrew Nguyen | X |  |

**Progress:**

**Team accomplishments for the week:**

We individually worked on different skills that we needed to improve on. We also met to discuss research we have done and progress we have all made thus far.

**Individual contributions:**

Dhari Alenezi: Designed the software architectural pattern for the mobile phone application, and learned Dio Flutter which is a package that helps to make the HTTP requests to connect the app with the backend server.

Abdulrahman Alharbi: I am in the process of designing the application interactive prototype using Adobe XD.

Elina Do: Organized and gathered required information to help create a draft database table to sample

Andrew Nguyen: Showed some design examples for front-end development and gathered input on that to create a draft web-app.

**Project Tracking:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Team Member** | **Assignment** | **Due Date** | **% Complete** |
| Dhari Alenezi | Start designing the software architectural pattern that we will use to develop the mobile phone application. | 4/10/2021 | 80% |
| Abdulrahman Alharbi | Making an interactive prototype for the application using Adobe XD | 04/20/2021 | 40% |
| Elina Do | Learning MongoDB | 4/23/2021 | 75% |
| Andrew Nguyen | Continue with my learning on Express and node to connect to the back-end with React.js | 5/12/2021 | 35% |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

**Plan:**

|  |  |
| --- | --- |
| **Assignment** | **Due Date** |
| Test the QR code on the Flutter technology | 03/13/2021 |
| Test the barcode scanner on the Flutter technology | 03/14/2021 |
| Getting to meet with the WPD to discuss the application requirement. | Schedule appointment |
| Database layout | 03/19/2021 |
| Start designing the wireframe for the mobile application | 4/9/2021 |
| Show WPD a visual example of the application | Schedule appointment |
| Convert the UI/UX design to an active prototype | 4/ 20 / 2021 |
| Getting to meet with the WPD to make sure about the idea that we design | Schedule appointment |
|  |  |
|  |  |
|  |  |
|  |  |

**Issues:**

Include the schedule for the next meeting:

Meeting Date & Time: 04/11/2021 @ 4:00PM

Meeting Location: **Zoom**