**Team Name**: We Can Do It

**Date of Submission:** 04/11/2021

**Meeting Date & Time:** April 11, 2021 @ 4:00PM

**Meeting Location:** Zoom

**Meeting Duration:** 45mins

|  |  |  |
| --- | --- | --- |
| **Team Members** | **X = Present** | **Notes** |
| Dhari Alenezi | X |  |
| Abdulrahman Alharbi | X |  |
| Elina Do | X |  |
| Andrew Nguyen | X |  |

**Progress:**

**Team accomplishments for the week:**

We communicated with each other to split up different tasks and roles to conjunctly and effectively work on the technical product specifications together. We met up to talk about what each of us would be working on and individually did our research to help put the paper together.

**Individual contributions:**

Dhari Alenezi: Studying and designing the ways the mobile and web applications communicate with the server and database.

Abdulrahman Alharbi: I have worked on the interactive prototype using the Adobe XD software. And I have checked the designing prototype technique for Adobe XD.

Elina Do: Further working on creating a sample database with some of the required information already given to us and studying more about NoSQL

Andrew Nguyen: Designing UI/UX for web-page and separating types of crime and calls into section with web pages that would be used to link to by police officers.

**Project Tracking:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Team Member** | **Assignment** | **Due Date** | **% Complete** |
| Dhari Alenezi | Start designing the software architectural pattern that we will use to develop the mobile phone application. | 4/10/2021 | 100% |
| Abdulrahman Alharbi | Making an interactive prototype for the application using Adobe XD | 04/20/2021 | 60% |
| Elina Do | Learning MongoDB | 4/23/2021 | 80% |
| Andrew Nguyen | Continue with my learning on Express and node to connect to the back-end with React.js | 5/12/2021 | 40% |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

**Plan:**

|  |  |
| --- | --- |
| **Assignment** | **Due Date** |
| Test the QR code on the Flutter technology | 03/13/2021 |
| Test the barcode scanner on the Flutter technology | 03/14/2021 |
| Getting to meet with the WPD to discuss the application requirement. | Schedule appointment |
| Database layout | 03/19/2021 |
| Start designing the wireframe for the mobile application | 4/9/2021 |
| Show WPD a visual example of the application | Schedule appointment |
| Convert the UI/UX design to an active prototype | 4/ 20 / 2021 |
| Getting to meet with the WPD to make sure about the idea that we design | Schedule appointment |
|  |  |
|  |  |
|  |  |
|  |  |

**Issues:**

Include the schedule for the next meeting:

Meeting Date & Time: 04/18/2021 @ 4:00PM

Meeting Location: **Zoom**