**Team Name**: We Can Do It

**Date of Submission:** 04/18/2021

**Meeting Date & Time:** April 18, 2021 @ 4:00PM

**Meeting Location:** Zoom

**Meeting Duration:** 56 minutes

|  |  |  |
| --- | --- | --- |
| **Team Members** | **X = Present** | **Notes** |
| Dhari Alenezi | X |  |
| Abdulrahman Alharbi | X |  |
| Elina Do | X |  |
| Andrew Nguyen | X |  |

**Progress:**

**Team accomplishments for the week:**

This week we met to discuss and clarify the exact parts of the project we are working on to create our block diagrams in our individual journals. We also discussed our plans to find different users to interview for the product specifications and how we would like to split up the interviews amongst different disciplines as talked about in class.

**Individual contributions:**

Dhari Alenezi: I tried to find the best state management approaches for our APP that we will build with Flutter SDK.

Abdulrahman Alharbi: I am still working on prototype UI design for the application

Elina Do: Testing the drafted database to ensure safety and complete compatibility while further learning about MongoDB

Andrew Nguyen: Continuing to work on the front-end and will utilize back-end data once front-end is complete. Need to look into account login with MERN stack.

**Project Tracking:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Team Member** | **Assignment** | **Due Date** | **% Complete** |
| Dhari Alenezi | Analysis best state management approaches for the APP that we will build by Flutter. | 4/25/2021 | 65% |
| Abdulrahman Alharbi | Making an interactive prototype for the application using Adobe XD | 04/20/2021 | 90% |
| Elina Do | Learning MongoDB | 4/23/2021 | 85% |
| Andrew Nguyen | Continue with my learning on Express and node to connect to the back-end with React.js | 5/12/2021 | 60% |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

**Plan:**

|  |  |
| --- | --- |
| **Assignment** | **Due Date** |
| Find best state management approaches for the APP that we will build by Flutter | 04/25/2021 |
| Test the barcode scanner on the Flutter technology | 03/14/2021 |
| Getting to meet with the WPD to discuss the application requirement. | Schedule appointment |
| Database layout | 04/19/2021 |
| Start designing the wireframe for the mobile application | 4/9/2021 |
| Show WPD a visual example of the application | Schedule appointment |
| Convert the UI/UX design to an active prototype | 4/ 20 / 2021 |
| Getting to meet with the WPD to make sure about the idea that we design | Schedule appointment |
|  |  |
|  |  |
|  |  |
|  |  |

**Issues:**

Include the schedule for the next meeting:

Meeting Date & Time: 04/25/2021 @ 4:00PM

Meeting Location: **Zoom**