**Team Name**: We Can Do It

**Date of Submission:** 04/25/2021

**Meeting Date & Time:** April 25, 2021 @ 4:00PM

**Meeting Location:** Zoom

**Meeting Duration:** 1 Hr & 35 min

|  |  |  |
| --- | --- | --- |
| **Team Members** | **X = Present** | **Notes** |
| Dhari Alenezi | X |  |
| Abdulrahman Alharbi | X |  |
| Elina Do | X |  |
| Andrew Nguyen | X |  |

**Progress:**

**Team accomplishments for the week:**

This week we got together to make our 3 minute “elevator speech” and created a MS Teams meeting link for the open house. We put together a brief presentation to use for the background of our videos. We also emailed Ron this past week for assistance gathering interviewees for the product reflections and he said that he would try and find officers for us to interview.

**Individual contributions:**

Dhari Alenezi: Finished from state management approaches for the APP. Also, start analysis and practice the MVVM software architectural pattern.

Abdulrahman Alharbi: Finished the initial UI/UX design for the application and have shared it with the team.

Elina Do: Completed the sample database that I have been working on and will work with Andrew to connect the webpage with the database

Andrew Nguyen: Start working on a prototype of a front-end website to showcase to the team. Will work with Elina to have some trial runs with connecting and showing information on the webpage

**Project Tracking:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Team Member** | **Assignment** | **Due Date** | **% Complete** |
| Dhari Alenezi | Analysis best state management approaches for the APP that we will build by Flutter. | 4/25/2021 | 100% |
| Abdulrahman Alharbi | Testing the UI/UX Design | 05/5/2021 | 30% |
| Elina Do | Learning MongoDB | 4/23/2021 | 87% |
| Andrew Nguyen | Continue with my learning on Express and node to connect to the back-end with React.js | 5/12/2021 | 75% |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

**Plan:**

|  |  |
| --- | --- |
| **Assignment** | **Due Date** |
| Find best state management approaches for the APP that we will build by Flutter | 04/25/2021 |
| Recording video "Elevator speech" | 04/25/2021 |
| Interview users for the product reflection | Waiting on Ron |
| Getting to meet with the WPD to discuss the application requirement. | Waiting on Ron |
| Create video and presentation for open house | 05/02/2021 |
| Create prototype for front-end web page | 05/07/2021 |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |

**Issues:**

Include the schedule for the next meeting:

Meeting Date & Time: 05/02/2021 @ 4:00PM

Meeting Location: **Zoom**