**Team Name**: We Can Do It

**Date of Submission:** 09/19/2021

**Meeting Date & Time:** 09/18/2021 @ 6:00PM

**Meeting Location:** Zoom

**Meeting Duration:** 1 hour and 23 minutes

| **Team Members** | **X = Present** | **Notes** |
| --- | --- | --- |
| Dhari Alenezi | X |  |
| Abdulrahman Alharbi | X |  |
| Elina Do | X |  |
| Andrew Nguyen | X |  |

**Progress:**

**Team accomplishments for the week:**

This week, we completed the initial static web prototype as well as mobile application for review. Also, we linked the mobile application with the backend side. In addition, we enabled a new design feature inside the app, which is the dark and light mode. We have been in communication with the WPD and are waiting to hear back from them about when we can present our prototype.

**Individual contributions:**

**Dhari Alenezi:** This week I have finished developing the mobile login screen; also I have finished developing the bottom navigation bar for the home screen.

**Abdulrahman Alharbi:** Developed the front end of the app, worked with Dhari to design the dark & light mode.

**Elina Do:** Started to develop new models/schemas; one for the cases and the other for reports.

**Andrew Nguyen:** Created static web prototype to get feedback from police officers and will start working on a web app to talk with backend code.

**Project Tracking:**

| **Team Member** | **Assignment** | **Due Date** | **% Complete** |
| --- | --- | --- | --- |
| Dhari Alenezi | Developing the app screens | 09/30/2021 | 40% |
| Abdulrahman Alharbi | Working on the front end of the app | 10/18/2021 | 10% |
| Elina Do | Complete first draft of base code for database in MongoDB | 09/17/2021 | 20% |
| Andrew Nguyen | Create static web prototype for WPD to test and give feedback on | 09/19/2021 | 100% |
| Andrew Nguyen | Link web app with back end to display information | 09/26/2021 | 5% |
|  |  |  |  |
|  |  |  |  |

**Plan:**

| **Assignment** | **Due Date** |
| --- | --- |
| Add more models in the backend side | 09/30/2021 |
| Developing the app screens. | 09/30/2021 |
| Request for WPD phone to load application and test | 10/04/2021 |
| Finish developing and structuring the HTTP endpoints | 10/9/2021 |
| Link the HTTP endpoints with the mobile application | 10/17/2021 |
| Developing the cache feature for the mobile app | 10/31/2021 |
| Testing both the frontend & backend sides | 11/7/2021 |
| Web App final review | 11/14/2021 |
| Web App finalized and ready for presentation | 11/28/2021 |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |

**Issues:**

Include the schedule for the next meeting:

Meeting Date & Time: 09/25/2021 @ 6:00PM

Meeting Location: **Zoom**