**Team Name**: We Can Do It

**Date of Submission:** 09/12/2021

**Meeting Date & Time:** 09/11/2021 @ 6:00PM

**Meeting Location:** Zoom

**Meeting Duration:** 1 hour & 57 minutes

| **Team Members** | **X = Present** | **Notes** |
| --- | --- | --- |
| Dhari Alenezi | X |  |
| Abdulrahman Alharbi | X |  |
| Elina Do | X |  |
| Andrew Nguyen | X |  |

**Progress:**

**Team accomplishments for the week:**

This week, we had our status check with Mr. Stallard and Ron. Leading up to it, we prepared our materials and talked to each other about what we would each be presenting. During the presentation, we showed them our Adobe XD design and received feedback about our progress on the project to help us enhance our design and prepare for testing the application. We also worked on our updated project proposal together to turn in.

**Individual contributions:**

**Dhari Alenezi:** I developed the authentication part inside the backend side, such as sign-in, sign-up, and reset password.

**Abdulrahman Alharbi:** Enhancing the Adobe XD design.

**Elina Do:** Emailed Ron again, so that we can begin getting feedback on our current prototype. Continue to research and work on the database draft

**Andrew Nguyen:** Began working on a web app (front-end) prototype for WPD to test and give feedback on with functionality and flow.

**Project Tracking:**

| **Team Member** | **Assignment** | **Due Date** | **% Complete** |
| --- | --- | --- | --- |
| Dhari Alenezi | Creating the files and folders for the backend side & Mobile application. | 09/12/2021 | 100% |
| Abdulrahman Alharbi | Checking the Design with WPD | 09/10/2021 | 60% |
| Elina Do | Complete first draft of base code for database in MongoDB | 09/17/2021 | 15% |
| Andrew Nguyen | Create web app prototype for WPD to test and give feedback | 09/19/2021 | 10% |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

**Plan:**

| **Assignment** | **Due Date** |
| --- | --- |
| Start code the backend side with the frontend side. | 9/19/2021 |
| Web App prototype completed and ready for WPD to test | 09/15/2021 |
| Showcasing the Design to the WPD for feedback | 09/15/2021 |
| Web App initial review with WPD | 09/26/2021 |
| Request for WPD phone to load application and test | 10/04/2021 |
| Web App rework completed and 2nd review with WPD | 10/10/2021 |
| Finish developing and structuring the HTTP endpoints | 10/17/2021 |
| Coding the user interface for the mobile app | 10/31/2021 |
| Link the Mobile Application to the backend side | 11/7/2021 |
| Web App final review | 11/14/2021 |
| Web App finalized and ready for presentation | 11/28/2021 |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |

**Issues:**

Include the schedule for the next meeting:

Meeting Date & Time: 09/18/2021 @ 6:00PM

Meeting Location: **Zoom**