**Team Name**: We Can Do It

**Date of Submission:** 09/26/2021

**Meeting Date & Time:** 09/25/2021 @ 6:00PM

**Meeting Location:** Zoom

**Meeting Duration:** 58 minutes

| **Team Members** | **X = Present** | **Notes** |
| --- | --- | --- |
| Dhari Alenezi | X |  |
| Abdulrahman Alharbi | X |  |
| Elina Do | X |  |
| Andrew Nguyen | X |  |

**Progress:**

**Team accomplishments for the week:**

This week, we prepared our Technical Peer Review materials. We gathered our past documentation from last semester with everything we have so far this semester. We also updated our Github and added our recent work. Individually worked on our own roles and shared our progress with one another.

**Individual contributions:**

**Dhari Alenezi:** This week, I developed more controllers for the Case model. Also, I organized the Github repository.

**Abdulrahman Alharbi:** Worked on the Technical Peer Review materials. I have gathered what I have for the individual journal and uploaded it to github.

**Elina Do:** Compiled the previous semester’s assignments and minutes to sort into our Github for the Technical Peer Review. Carrying on with editing and adding to the db

**Andrew Nguyen:** Continuing on updating some minor changes on the static prototype as well as work on the web app to prepare to link with backend code. Meeting with the team to work on backend code and what data needs to be stored.

**Project Tracking:**

| **Team Member** | **Assignment** | **Due Date** | **% Complete** |
| --- | --- | --- | --- |
| Dhari Alenezi | Developing the app screens | 09/30/2021 | 70% |
| Abdulrahman Alharbi | Working on the front end of the app | 10/18/2021 | 10% |
| Elina Do | Complete first draft of base code for database in MongoDB | 09/17/2021 | 50% |
| Andrew Nguyen | Create static web prototype for WPD to test and give feedback on | 09/19/2021 | 100% |
| Andrew Nguyen | Link web app with back end to display information | 09/26/2021 | 60% |
| Andrew Nguyen | Fix some minor issues with static web prototype | 09/30/2021 | 80% |
|  |  |  |  |

**Plan:**

| **Assignment** | **Due Date** |
| --- | --- |
| Add more models in the backend side | 09/30/2021 |
| Developing the app screens. | 09/30/2021 |
| Request for WPD phone to load application and test | 10/04/2021 |
| Finish developing and structuring the HTTP endpoints | 10/9/2021 |
| Link the HTTP endpoints with the mobile application | 10/17/2021 |
| Developing the cache feature for the mobile app | 10/31/2021 |
| Testing both the frontend & backend sides | 11/7/2021 |
| Web App final review | 11/14/2021 |
| Web App finalized and ready for presentation | 11/28/2021 |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |

**Issues:**

Include the schedule for the next meeting:

Meeting Date & Time: 10/02/2021 @ 6:00PM

Meeting Location: **Zoom**