**Team Name**: We Can Do It

**Date of Submission:** 03/14/2021

**Meeting Date & Time:** 03/14/2021 @ 8:00PM

**Meeting Location:** Zoom

**Meeting Duration:** around 40 min

|  |  |  |
| --- | --- | --- |
| **Team Members** | **X = Present** | **Notes** |
| Dhari Alenezi | X |  |
| Abdulrahman Alharbi | X |  |
| Elina Do | X |  |
| Andrew Nguyen | X |  |

**Progress:**

**Team accomplishments for the week:**

We have managed to get in contact with Ron and Andy to discuss our concerns and questions about the project. The meeting clarified a lot of misconceptions that we had and gave us a clearer understanding of the project we are working on and the roles we need to fulfill it.

**Individual contributions:**

Dhari Alenezi: I learned how to generate QR code, scan it on Flutter app, and test it.

Abdulrahman Alharbi: I learned more how to design a wireframe to analyze the app screens.

Elina Do: Learned more about SQL and MongoDB for data storage and analysis purposes

Andrew Nguyen: Looked into the MERN stack for web-base app if it's able to generate QR code and to store data.

**Project Tracking:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Team Member** | **Assignment** | **Due Date** | **% Complete** |
| Dhari Alenezi | Completely analyze the idea.  Test the QR code & barcode scanner on Flutter technology. | 3/14/2021 | 100% |
| Abdulrahman Alharbi | I am learning the user interface designing platform AdobeXD. | 03/16/2021 | 70% |
| Elina Do | Learning MongoDB | 3/19/2021 | 45% |
| Andrew Nguyen | Searching for web-base design that we implement/utilize for the software | 3/21/2021 | 20% |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

**Plan:**

|  |  |
| --- | --- |
| **Assignment** | **Due Date** |
| Test the QR code on the Flutter technology | 03/13/2021 |
| Test the barcode scanner on the Flutter technology | 03/14/2021 |
| Getting to meet with the WPD to discuss the application requirement. | Schedule appointment |
| Database layout | 03/19/2021 |
| Show WPD a visual example of the application | Schedule appointment |
| Design the UI/UX by using Adobe XD | 03/25/2021 |
| Getting to meet with the WPD to make sure about the idea that we design | Schedule appointment |
| Getting the User input template from the WPD | 03/18/2021 |
| Convert the UI/UX design to an active prototype | 4/ 1 / 2021 |
|  |  |
|  |  |
|  |  |

**Issues:**

Include the schedule for the next meeting:

Meeting Date & Time: **3/ 16 / 2021 @ 7:00PM**

Meeting Location: **Zoom**